## Slide 1: Project Development (SYP_PRE)
Unit 2
Project Proposal

## Slide 2: Purpose
Give basis for the management decision of project approval
Describes
  Necessity of project
  Feasibility of project
  Affordability of project
  Market and economic effect of project

## Slide 3: Outline
Initial situation
General conditions and constraints
Project objectives and system concepts
Opportunities and risks
Planning
Economic efficiency

## Slide 4: Initial Situation – Content
Describe current situation
Need for action is clearly visible
  This may lead into a new system / product

## Slide 5: Initial Situation – Driving Questions
What are our abilities? What can we do now?
What shall be our abilities? What do we want to do in the future?
What is the gap?
  What are we currently missing to get the desirable abilities?

## Slide 6: Initial Situation – Example
Doctor in a primary school periodically examines primary school students
(S)he has to report the results of his examinations
(S)he has to inform parents about the health situation of their kids
(S)he has to refer students in more severe health conditions to a specialist
Paper work takes around 60 % of his/her time
Data retrieval takes another 20 %

## Slide 7: Initial Situation – Example cont.
Documentation of examinations can be done computer assisted
Reporting and parents information is then generated
Medical history of students is persisted automatically

## Slide 8: General Conditions and Constraints – Content
Describe the frame work conditions
  budget situation, organizational or technical constraints, …

## Slide 9: General Conditions and Constraints – Driving Questions(1)
Framework conditions
  What is our budget situation?
  What is our know-how?
  With whom can we cooperate?
  Which commitments do we have to our partners?
  Which commitments do we have in terms of deadlines?

## Slide 10: General Conditions and Constraints – Driving Questions(2)
Technical conditions
  Which development environment and platform is available?
  Which IT infrastructure is available?
  Which standards and regulations have to be considered?

## Slide 11: General Conditions and Constraints – Example
The information about the medical condition of the students is strictly confidential
The GUI of the information system must be intuitive
The application must have a small footprint and a local database
A backup concept is mandatory
The application is multi-language capable (english and german)

## Slide 12: Project Objectives and System Concepts – Outline
Describe your concept or vision of a new system
Describe it without technical details
Convey your basic idea and how it brings us to the desired state as described in “Initial Situation”

## Slide 13: Project Objectives and System Concepts – Example
The doctor is documenting the examination results while examining the students
Input form assists her/him to input information in a structured and easy way
Common situations (need for vaccinations, check for need of dental brace, etc.) are a one-click-job for the doctor
Info sheet for parents can be printed right after examination
Report is a one-click-job at the end of the day

## Slide 14: Opportunities and Risks – Outline
Make a market analysis
  List potential customers
  Estimate your chances to make profit
  Estimate your risk to fail and make loss

## Slide 15: Opportunities and Risks – Example
We could save 80 % out of the wasted 80 % bureaucracy work
  Besides increasing the time for child care more schools can be serviced by one doctor (-> cost reduction of public health care)
Doctors do not use the system because of technology scepticism

## Slide 16: Planning – Content
List the rough project milestones
Assign project lead and other outstanding roles to team members
Give a rough estimate how many resources you need
  Human resources
  Licenses
  etc.

## Slide 17: Planning – Driving Questions
When will the project end?
When will be a first prototype available
When will the project start?
When does implementation work start?
What are the big blocks of work to be done?
Is this work doable in the given period of time?
Do we need any other stuff to make our work (licenses, servers, …)?