## Slide 1: Project Development
Unit 13 – Testing

## Slide 2: Outline
Test specification
Test protocol
Test report
Roles

## Slide 3: Test Specification

## Slide 4: Content / Purpose
Describes all test cases
Base are user stories / use cases
One user story / UC may result in one or more test cases

## Slide 5: Table to specify test case
BAS01: Login |  | 
# | Step | Expected Result
1 | Enter user name | User name is visible in clear text
2 | Enter password | Password is displayed as •••••
3 | Klick login | The welcome screen is displayed, if the server communication takes longer a waiting indicator is displayed

## Slide 6: Test Protocol

## Slide 7: Purpose / Content
Describes the result of one test run
Contains all test cases of the test specification
Adds a result for each test case

## Slide 8: TEst Results
Passed
  ALL steps of the test case have to work as expected
Failed
  At least one of the steps does not work as expected
Blocked
  The test case can’t be executed

## Slide 9: Example of a test report
Test Run on <date> |  | 
TC-id | REsult | If failed comment
BAS01 | passed | 
BAS02 | failed | At Step3: Login failed page misses the register button
BAS03 | blocked | Not implemented yet

## Slide 10: Test Report

## Slide 11: Content / Purpose
Summarizes the test runs made so far
Gives an overview how the system maturity progresses

## Slide 12: Test Report Example
Test Report <Project Name> |  |  |  | 
Date | passed | failed | blocked | Total
Jun 9, 2015 | 5 | 3 | 50 | 58
Jun 16, 2015 | 8 | 5 | 45 | 58
Jun 23, 2015 | 15 | 5 | 38 | 58
Jun 30, 2015 | 17 | 8 | 33 | 58
Jul 7, 2015 | 23 | 8 | 27 | 58
Jul 14, 2015 | 30 | 7 | 21 | 58
Jul 21, 2015 | 37 | 15 | 6 | 58
Jul 28, 2015 | 40 | 12 | 6 | 58
Aug 4, 2015 | 45 | 7 | 6 | 58
Aug 11, 2015 | 51 | 1 | 6 | 58
Aug 18, 2015 | 53 | 5 | 0 | 58
Aug 25, 2015 | 55 | 3 | 0 | 58
Sep 1, 2015 | 57 | 1 | 0 | 58
Sep 8, 2015 | 57 | 1 | 0 | 58
Sep 15, 2015 | 58 | 0 | 0 | 58
Chart: 
| Untitled 1 | Untitled 2 | Untitled 3 | Untitled 4 | Untitled 5 | Untitled 6 | Untitled 7 | Untitled 8 | Untitled 9 | Untitled 10 | Untitled 11 | Untitled 12 | Untitled 13
passed | 5 | 8 | 15 | 17 | 23 | 30 | 37 | 40 | 45 | 51 | 53 | 55 | 57 | 57 | 58
failed | 3 | 5 | 5 | 8 | 8 | 7 | 15 | 12 | 7 | 1 | 5 | 3 | 1 | 1 | 0
blocked | 50 | 45 | 38 | 33 | 27 | 21 | 6 | 6 | 6 | 6 | 0 | 0 | 0 | 0 | 0

## Slide 13: Roles

## Slide 14: Content / Purpose
Tester
  Executes the tests and writes the test protocol
Test Author
  Writes the test spec based on the user stories / UC
  Should NOT be the implementer
Test Manager
  Responsible for test process

## Slide 15: Test Report Example
Test Report <Project Name> |  |  |  | 
Date | passed | failed | blocked | Total
Jun 9, 2015 | 5 | 3 | 27 | 35
Jun 16, 2015 | 8 | 5 | 25 | 38
Jun 23, 2015 | 15 | 5 | 21 | 41
Jun 30, 2015 | 17 | 8 | 19 | 44
Jul 7, 2015 | 23 | 8 | 16 | 47
Jul 14, 2015 | 30 | 7 | 13 | 50
Jul 21, 2015 | 37 | 15 | 1 | 53
Jul 28, 2015 | 40 | 12 | 4 | 56
Aug 4, 2015 | 45 | 7 | 7 | 59
Aug 11, 2015 | 51 | 1 | 10 | 62
Aug 18, 2015 | 53 | 5 | 7 | 65
Aug 25, 2015 | 55 | 3 | 10 | 68
Sep 1, 2015 | 57 | 1 | 13 | 71
Sep 8, 2015 | 57 | 1 | 16 | 74
Sep 15, 2015 | 58 | 0 | 19 | 77
Sep 22, 2015 | 65 | 8 | 4 | 77
Sep 29, 2015 | 70 | 5 | 2 | 77
Oct 6, 2015 | 71 | 6 | 0 | 77
Oct 13, 2015 | 74 | 2 | 1 | 77
Oct 20, 2015 | 77 | 0 | 0 | 77
Chart: 
| Untitled 1 | Untitled 2 | Untitled 3 | Untitled 4 | Untitled 5 | Untitled 6 | Untitled 7 | Untitled 8 | Untitled 9 | Untitled 10 | Untitled 11 | Untitled 12 | Untitled 13 | Untitled 14 | Untitled 15 | Untitled 16 | Untitled 17 | Untitled 18 | Untitled 19 | Untitled 20
passed | 5 | 8 | 15 | 17 | 23 | 30 | 37 | 40 | 45 | 51 | 53 | 55 | 57 | 57 | 58 | 65 | 70 | 71 | 74 | 77
failed | 3 | 5 | 5 | 8 | 8 | 7 | 15 | 12 | 7 | 1 | 5 | 3 | 1 | 1 | 0 | 8 | 5 | 6 | 2 | 0
blocked | 27 | 25 | 21 | 19 | 16 | 13 | 1 | 4 | 7 | 10 | 7 | 10 | 13 | 16 | 19 | 4 | 2 | 0 | 1 | 0
Stabilization Phase
Stabilization Phases