## Slide 1: Roadmap
May 9, 2011
  Guideline

## Slide 2: Feature Set
Basis for planning
Summarize which features are planned
  Maybe a reference to the system spec is sufficient
  Maybe you want to bundle several use cases into features
Select which features will come into the upcoming release

## Slide 3: Release Tasks
Collect a list of tasks which have to be done when releasing
Don’t forget
  Update test cases
  Test
  Make test report
  Make release notes
  Collect open issues

## Slide 4: Time Line
May 9
May 16
May 23
May 30
June 6
June 13
June 19
Release notes,
open issues, clean-up, final review and release
Bug fixing
continued
and final test
First test
continued
and start
bug fixing
Review test
cases and start
first test
Feature
development
Feature
development
Feature
development